Implementation To-Do List

Jira Ticket Evaluator · AI Engineering / Developer Tooling Track

9 phases  ·  37 tasks  ·  Claude Code ready

Phase 1 — Project Setup & Environment

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Initialize project folder | Create the repo structure as specified in the problem statement $ mkdir jira-ticket-evaluator && cd jira-ticket-evaluator && git init | ☐ To do |
| 2 | Create folder structure | src/, tests/, examples/, docs/ as required by submission guidelines $ mkdir src tests examples docs | ☐ To do |
| 3 | Initialize Python project | Set up pyproject.toml or requirements.txt with your dependencies $ python -m venv venv && pip install anthropic requests python-dotenv | ☐ To do |
| 4 | Create .env.example file | Never commit real API keys — document what keys are needed $ touch .env .env.example | ☐ To do |
| 5 | Add .gitignore | Exclude .env, __pycache__, venv, node_modules etc. $ echo ".env\nvenv/\n__pycache__/" > .gitignore | ☐ To do |

Phase 2 — Jira Integration

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Understand the Jira REST API | Read: developer.atlassian.com/cloud/jira/platform/rest/v3 — focus on GET /issue/{issueKey} | ☐ To do |
| 2 | Write jira_client.py | A module that fetches a ticket by ID and returns title, description, acceptance criteria $ touch src/jira_client.py | ☐ To do |
| 3 | Test Jira fetch with a real ticket | Verify your client returns structured data correctly for a sample ticket $ python src/jira_client.py --ticket PROJ-123 | ☐ To do |
| 4 | Parse acceptance criteria | Extract structured list of requirements from the ticket description | ☐ To do |

Phase 3 — GitHub PR Integration

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Understand GitHub REST API | Focus on: GET /repos/{owner}/{repo}/pulls/{pull_number} and /pulls/{pull_number}/files | ☐ To do |
| 2 | Write github_client.py | Module that fetches PR metadata, diff, files changed, commit messages $ touch src/github_client.py | ☐ To do |
| 3 | Parse the PR diff | Extract meaningful info: file names, added/removed lines, PR description | ☐ To do |
| 4 | Test GitHub fetch with a real PR | Point to any public PR and verify diff + files are returned correctly $ python src/github_client.py --pr https://github.com/owner/repo/pull/1 | ☐ To do |

Phase 4 — MCP Server Setup

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Read MCP documentation | Understand what MCP is, how servers expose tools, how agents call them — modelcontextprotocol.io | ☐ To do |
| 2 | Install GitHub MCP server | Use the official GitHub MCP server from modelcontextprotocol/servers repo $ pip install mcp | ☐ To do |
| 3 | Write a custom Jira MCP server | Expose jira_fetch_ticket as an MCP tool so the agent can call it via protocol $ touch src/jira_mcp_server.py | ☐ To do |
| 4 | Test MCP tool invocation | Verify that calling the MCP tool returns the same result as your direct API client | ☐ To do |

Phase 5 — AI Agent Core Logic

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Design your agent system prompt | Tell the LLM its role: "You are a PR compliance evaluator. Given a Jira ticket and PR, output Pass/Partial/Fail per requirement." $ touch src/prompts.py | ☐ To do |
| 2 | Write the agent orchestrator | Main loop: fetch ticket → fetch PR → pass both to LLM → parse structured output $ touch src/agent.py | ☐ To do |
| 3 | Implement multi-step reasoning | Agent must: (1) extract requirements, (2) analyze PR, (3) match each req to code evidence, (4) produce verdict | ☐ To do |
| 4 | Define structured output schema | Use JSON schema: overall verdict + per-requirement array with verdict + evidence per item $ touch src/schemas.py | ☐ To do |
| 5 | Wire MCP tool calls into the agent | Agent must call tools via MCP — not call your Python functions directly | ☐ To do |

Phase 6 — Test Generation (Optional but Scored)

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Write test generator prompt | Given an acceptance criterion + code snippet, ask the LLM to write a unit test that validates it $ touch src/test_generator.py | ☐ To do |
| 2 | Execute generated tests | Use subprocess or pytest programmatically to run the generated test and capture output | ☐ To do |
| 3 | Feed test results back to agent | Pass pass/fail test output as additional evidence into the verdict synthesis step | ☐ To do |

Phase 7 — Handle All 3 Ticket Types

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Create example: feature request | Write or find a Jira ticket for a new feature + a real/fake PR. Store in examples/ $ touch examples/feature_request.json examples/feature_pr.json | ☐ To do |
| 2 | Create example: bug report | Write or find a bug ticket + PR that fixes it. Verify your system evaluates it correctly $ touch examples/bug_report.json examples/bug_pr.json | ☐ To do |
| 3 | Create example: refactor/cleanup | A ticket requesting code cleanup + a PR doing it. Hardest type — no new behavior to verify $ touch examples/refactor.json examples/refactor_pr.json | ☐ To do |
| 4 | Test all 3 types end-to-end | Run your agent on all 3 and verify verdict is reasonable for each $ python src/agent.py --ticket examples/feature_request.json --pr examples/feature_pr.json | ☐ To do |

Phase 8 — CLI / UI & Output Formatting

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Build a CLI interface | Accept --ticket and --pr as arguments, print structured verdict to stdout $ touch src/cli.py | ☐ To do |
| 2 | Format output as readable report | Print a clean table: Requirement ¦ Verdict ¦ Evidence — not just raw JSON | ☐ To do |
| 3 | (Optional) Build a web UI | Simple HTML form + result display using FastAPI or Flask $ pip install fastapi uvicorn && touch src/app.py | ☐ To do |

Phase 9 — README & Submission Prep

| # | Task | Description | Status |
| --- | --- | --- | --- |
| 1 | Write README.md | Must include: setup instructions, architecture overview, usage guide, example inputs/outputs $ touch README.md | ☐ To do |
| 2 | Draw architecture diagram | Show: Jira → MCP → Agent → LLM → GitHub MCP → Verdict. Must be original (not a template) | ☐ To do |
| 3 | Build presentation deck | Follow the required sections: team intro, problem framing, architecture, screenshots, test examples, challenges, future work | ☐ To do |
| 4 | Final end-to-end test | Run the full system from scratch on a clean venv to catch missing deps $ pip install -r requirements.txt && python src/agent.py --ticket examples/feature_request.json --pr examples/feature_pr.json | ☐ To do |
| 5 | Push to GitHub and verify repo is public | Confirm README renders, .env is NOT committed, all files are present $ git add . && git commit -m "final submission" && git push origin main | ☐ To do |